Production meeting — Monday
Here: Dana, Luis, Tasha, Ray, Brooke
- Lot 9 framing inspection got bumped. Luis will call the county Wednesday to get it back on the calendar.
- Lot 12 windows: Ray has to get the order in by Friday or we lose our spot with the supplier.
- Lot 14, rain again. Dry-in slides at least a week. Somebody needs to call the Hendersons with the new date before they hear it from the framer.
- Tasha is updating the selections deadline sheet for Lot 7.
- Porta-john vendor raised prices again, Ray says about 15%. Talked about switching. No decision, revisit next month.
- Lot 16 final walk with the buyer: Brooke and Luis, Thursday at 10.
- Dumpster at Lot 9 overflowing again. Luis said he'd call the hauler.
- Next meeting same time next week.

Fictional sample for training. HBAA / Faulkner CCE, September 18, 2026.
